- STATEMENT OF PROCEEDINGS

- SAN DIEGO COUNTY SANITATION DISTRICTS

- REGULAR MEETING

- WEDNESDAY, APRIL 5, 2006, 9:00 AM

- Board of Supervisors North Chamber

- 1600 Pacific Highway, Room 310, San Diego, California

Meeting was called to order at 9:05 a.m.

PRESENT:  Directors Bill Horn, Chairman; Ron Roberts, Vice-Chairman; Greg Cox, Dianne Jacob, and Pam Slater-Price; also Thomas J. Pastuszka, Clerk.

Public Communication:  [No Speakers]

- Sanitation Districts Agenda Items

| 1. | ALPINE SANITATION DISTRICT APPROPRIATIONS FOR GALLOWAY PUMP STATION IMPROVEMENTS AND FORCE MAIN REPLACEMENT PROJECTS [FUNDING SOURCE(S): ALPINE SANITATION DISTRICT FUND BALANCE THAT IS ALREADY BUDGETED] (Relates to Board of Supervisors Agenda Item No. 26) |
| --- | --- |

| SAN1. | SUBJECT: | ALPINE SANITATION DISTRICT APPROPRIATIONS FOR GALLOWAY PUMP STATION IMPROVEMENTS AND FORCE MAIN REPLACEMENT PROJECTS (DISTRICT 2) |
| --- | --- | --- |
|  | ## OVERVIEW: |  |
|  | The Galloway Pump Station Improvements project is 35% complete; the Force Main Replacement Project is 100% complete. However, a budgeting error resulted in $1,468,734 being budgeted in a wrong line item in the Sanitation District budget, placing it in Services and Supplies. This request is to authorize transfer of appropriations in the amount of $1,468,734 within the Alpine Sanitation District from Services and Supplies to Capital Improvement Project accounts. This transfer will facilitate payment of construction costs and allow fixed assets to accrue in the correct accounts according to Generally Accepted Accounting Principals and County guidelines. |  |
|  | ## FISCAL IMPACT: |  |
|  | This request transfers existing appropriations in the amount of $1,468,734 from Services and Supplies to Capital Asset Accounts for fiscal year 2005-06 project cost of $2,561,500. The funding source is Alpine Sanitation District Fund Balance that is already budgeted. If approved, this action will result in no additional current year costs, no annual cost, and will require no additional staff years. There will be no fiscal impact to the County General Fund. |  |
|  | ## RECOMMENDATION: |  |
|  | CHIEF ADMINISTRATIVE OFFICER - Find, in accordance with Section 15060(c)(3) of the California Environmental Quality Act (CEQA) Guidelines, that the transfer of appropriations for project funding is not subject to CEQA review because the activity is not a project as defined in Section 15378 of the CEQA Guidelines. - Transfer appropriations of $1,468,734 for current year within the Alpine Sanitation District from Services and Supplies to Capital Asset Accounts for the payment of Galloway Force Main and Galloway Pump Station improvements. |  |
|  | Relates to Board of Supervisors Agenda Item No. 26 |  |
|  | ACTION: |  |
|  | ON MOTION of Director Roberts, seconded by Director Slater-Price, the Directors of the San Diego County Sanitation Districts took action as recommended, on Consent. - AYES: Cox; Jacob Slater-Price; Roberts; Horn |  |

- There being no further business, the Board adjourned at 10:55 a.m.

THOMAS J. PASTUSZKA

Clerk of the Board of Directors

of Sanitation Districts

- Notes By: Galang

- NOTE: This Statement of Proceedings sets forth all actions taken by the County of San Diego Board Directors of Sanitation Districts on the matters stated, but not necessarily the chronological sequence in which the matters were taken up.